AGENTIC ETL ARCHITECT

Session Progress Report

Date: 8 March 2026

Aligned with IMDA 2026 Model AI Governance Framework

Phases Completed This Session Phase 1: Data Governance & Ingestion ¦ Phase 2: Agentic RBAC Retrieval ¦ Phase 3: HITL & Audit Logs Tech Stack: Gemini 2.5 Flash + gemini-embedding-001 + BigQuery (Singapore) + LangGraph

# 1. Session Overview

This session completed the core technical build of the Agentic ETL Architect project — a secure, role-based, AI-powered data retrieval system aligned with the IMDA 2026 Model AI Governance Framework for Agentic AI and Singapore's PDPA data residency requirements.

The system was upgraded from a local ChromaDB prototype to a fully cloud-native architecture using Google Cloud's enterprise-grade services. Every component — data storage, AI embeddings, audit logging — now runs on Google Cloud infrastructure physically located in Singapore.

# 2. What Was Built Today

## 2.1  Phase 1 — Data Governance & Ingestion (Upgraded)

The data ingestion pipeline was upgraded from a local ChromaDB database to Google BigQuery. The following was implemented:

- processor.py rewritten to use the new google-genai library and gemini-embedding-001 model

- Two BigQuery tables created in the secure-rag-sg project, Singapore region (asia-southeast1):

- employee_data — stores all 100 employee records with security metadata tags

- employee_embeddings — stores Gemini-generated semantic embeddings (3072 dimensions) per record

- Dynamic per-row metadata tagging — each record carries its own access control flags

- Data residency confirmed in Singapore for PDPA compliance

- 100 records successfully ingested with 0 skipped

## 2.2  Phase 2 — Agentic RBAC Retrieval (Upgraded)

The retrieval agent was rebuilt with a full LangGraph pipeline connected to BigQuery and Gemini. The pipeline has 6 nodes:

| Node | Purpose |
| --- | --- |
| validate_role | Safety Gate — rejects unknown roles before any data is touched |
| embed_query | Converts the user's search query into a 3072-dimension Gemini embedding |
| retrieve | Searches BigQuery using cosine similarity to find the top 5 most relevant records |
| enforce_rbac | Strips fields the user's role is not permitted to see — regardless of what they asked for |
| human_review | HITL Gate — pauses pipeline and requests human approval if sensitive fields are detected |
| output | Displays approved results and saves audit log to BigQuery |

Role-Based Access Control (RBAC) was tested and confirmed working correctly across all four roles:

| Role | Permitted Fields |
| --- | --- |
| General_Staff | name, employment |
| HR_Admin | name, employment, nric, ethnicity |
| Finance_Lead | name, employment, financial_info |
| Medical_Lead | name, employment, medical_info |

## 2.3  Phase 3 — Ethics & Governance Layer (HITL + Audit)

Two key IMDA 2026 compliance features were implemented:

Human-in-the-Loop (HITL) Gate

- Automatically detects if sensitive fields (nric, ethnicity, medical_info, financial_info, criminal_record) are present in filtered results

- If detected: pipeline pauses, shows reviewer a labelled data preview with [SENSITIVE] tags, and waits for approve or reject input

- If not detected: pipeline proceeds automatically without interruption

- Both decisions (approve and reject) are permanently recorded in the BigQuery audit log

- Satisfies IMDA 2026 Meaningful Human Control requirement

BigQuery Audit Log

- Every query — approved, rejected, or denied — is saved to a dedicated audit_log table in BigQuery

- Each log entry captures: timestamp, user role, query text, decision, records returned, fields exposed, HITL triggered, HITL decision, and any errors

- Audit logs are now cloud-based, queryable, and tamper-evident — a significant upgrade from the previous local JSON file

- Satisfies IMDA 2026 Transparency and Auditability requirement

# 3. Google Cloud Infrastructure Setup

A complete Google Cloud environment was set up from scratch during this session:

| Component | Status | Detail |
| --- | --- | --- |
| Google Cloud CLI (gcloud) | Installed | Installed on local machine, authenticated |
| Google Account | Authenticated | —---------@gmail.com |
| GCP Project | Created | secure-rag-sg |
| BigQuery API | Enabled | asia-southeast1 (Singapore) |
| AI Studio API Key | Generated | Stored in .env as GOOGLE_API_KEY |
| Application Default Credentials | Configured | gcloud auth application-default login |
| BigQuery Dataset | Created | secure_rag (Singapore region) |
| employee_data table | Created + Loaded | 100 records |
| employee_embeddings table | Created + Loaded | 100 Gemini embeddings |
| audit_log table | Created | Records every agent query |

# 4. Key Technical Decisions & Rationale

| Decision | Rationale |
| --- | --- |
| Google AI Studio over Vertex AI | Vertex AI requires billing enabled. AI Studio provides free Gemini API access with no credit card required for prototyping. |
| gemini-embedding-001 model | Google's latest embedding model producing 3072-dimension vectors. More powerful than the previous ChromaDB default embeddings. |
| BigQuery over ChromaDB | Enterprise-grade, cloud-native, queryable, and Singapore-hosted. Appropriate for a production-ready IMDA-aligned portfolio project. |
| Cosine similarity in Python | BigQuery standard tier does not have native vector search. Cosine similarity calculated in Python after fetching all embeddings — suitable for 100-record datasets. |
| TOP_K = 5 | Data minimisation control — limits exposure per query. Aligns with PDPA principle of collecting only what is necessary. |
| HITL on sensitive fields only | Balances security with usability. General_Staff queries flow automatically. Only queries surfacing PII or sensitive data require human review. |
| Singapore region (asia-southeast1) | PDPA data residency requirement — personal data of Singapore residents must remain in Singapore. |

# 5. Live Test Results

The following tests were conducted and confirmed working correctly:

| Component | Status | Detail |
| --- | --- | --- |
| Test: Invalid role (HR) | PASSED | Correctly denied — pipeline halted at safety gate |
| Test: HR_Admin query — approve | PASSED | HITL triggered, reviewer approved, results released with nric + ethnicity |
| Test: General_Staff NRIC query | PASSED | RBAC stripped NRIC field — user received only name + employment |
| Test: HITL auto-pass (General_Staff) | PASSED | No sensitive fields detected — pipeline proceeded automatically |
| Test: BigQuery audit log | PASSED | All query decisions recorded in audit_log table |
| Test: BigQuery data count | PASSED | 100 employee records + 100 embeddings confirmed |

# 6. Project File Structure

secure_rag_project/ ├── .venv/ # Python virtual environment ├── .env # API keys (GOOGLE_API_KEY) ├── data/ │ └── raw/ │ └── f_data.xlsx # Source employee data (100 records) ├── src/ │ └── ingestion/ │ ├── processor.py # Phase 1: Ingestion + Gemini embeddings │ └── main.py # Phase 2 & 3: Agent + RBAC + HITL ├── verify_bigquery.py # Data verification script ├── test_gemini.py # Gemini connection test └── requirements.txt # Python dependencies

# 7. Python Libraries Installed

| Library | Purpose |
| --- | --- |
| google-genai | New official Gemini library — text generation + embeddings via AI Studio |
| google-cloud-bigquery | BigQuery client — create tables, insert rows, run SQL queries |
| google-cloud-aiplatform | Vertex AI platform library (installed, not used in final version) |
| langchain-google-genai | LangChain integration for Gemini (installed for future use) |
| langgraph | Agent pipeline engine — manages nodes and edges (the flowchart engine) |
| langchain | Core AI agent framework |
| pandas | Reads and processes Excel files into DataFrames |
| openpyxl | Enables pandas to open .xlsx Excel files |
| numpy | Mathematical operations for cosine similarity calculation |
| python-dotenv | Reads .env file to load API keys securely |
| db-dtypes | Helps Python correctly interpret BigQuery data types |

# 8. IMDA 2026 Governance Framework Mapping

| IMDA Requirement | How It Is Satisfied |
| --- | --- |
| Bounded Autonomy | LangGraph StateGraph restricts agent to defined nodes only. Cannot act outside the pipeline. |
| Least-Privilege Data Access | RBAC enforcement strips all fields not explicitly permitted for the user's role before display. |
| Meaningful Human Control | HITL gate pauses pipeline when sensitive data is detected. Human must approve before release. |
| Transparency & Auditability | Every query logged to BigQuery audit_log table with full decision trail, timestamps, and fields exposed. |
| Data Residency (PDPA) | All data stored in asia-southeast1 (Singapore). Project: secure-rag-sg. |

Prepared as part of the Agentic ETL Architect Strategic Roadmap

IMDA 2026 Model AI Governance Framework  |  PDPA Singapore  |  WSQ ICT Skills Framework