AGENTIC ETL ARCHITECT

Session Progress Report

Date: 10 March 2026

Aligned with IMDA 2026 Model AI Governance Framework

Session Summary This session focused entirely on governance hygiene — no new code features were built. The project was honestly repositioned from v1.0 to v0.9, reflecting its true state as a hardened prototype with documented gaps. All public-facing artefacts (README, Gap Analysis, LinkedIn) were updated or addressed. An evidence folder structure was established. The project is now cleanly closed out at v0.9 and ready to begin v1.0 coding work.

# 1. Context — Where This Session Started

At the start of this session, the project had the following issues in its public-facing artefacts:

| Issue | Location | Problem |
| --- | --- | --- |
| Version number | README.md | Called v1.0 but had critical code gaps — SQL injection, anonymous HITL, no error handling |
| HITL marked Complete | README.md Build Progress | Phase 3 marked ✅ Complete — HITL is single-person CLI with no identity verification |
| Wrong readiness scores | README.md AI Verify table | Principles 8 and 10 marked High — gap analysis document correctly shows both as Medium |
| Embedding dimensions | processor.py comment | Comment said 768 dimensions — correct value is 3072 |
| Thin changelog | README.md | Only one version entry with no detail — roadmap was missing |
| No model rationale | README.md | AI Verify requirement 2.2.1 (why Gemini, why BigQuery) not documented |
| Gap analysis no version notice | AIVerify_Gap_Analysis.docx | No indication this was a v0.9 baseline — could be misread as current status |
| LinkedIn overclaim | LinkedIn post | Post implied v1.0-compliant was one release away — inconsistent with true roadmap |

# 2. Gaps Identified in the Codebase

A thorough review of main.py and processor.py identified the following gaps beyond what was previously documented:

## 2.1 Critical (would likely fail AI Verify)

- No input sanitisation — user_query goes directly to Gemini with no prompt injection protection

- SQL injection risk — top_nrics interpolated directly into f-string SQL query in node_retrieve()

- Anonymous HITL approver — audit log records decision but not who made it, no identity verification

- No rate limiting — unlimited queries possible, enabling bulk data exfiltration

- HITL shows full data before approval — reviewer sees all sensitive values before clicking approve

## 2.2 Significant

- No try/except around Gemini or BigQuery API calls — unhandled exceptions crash pipeline with no audit log entry

- criminal_record field has no role assigned — stored in BigQuery but undocumented access policy

- Audit log missing session ID, reviewer identity, approval timestamp, query latency

- No fallback if BigQuery is unavailable mid-query

## 2.3 Code Quality

- Embedding dimension comment in processor.py says 768 — correct value is 3072

- access_* fields hardcoded as string 'true' — never used by RBAC logic, should be removed or used

- All logging uses print() — no structured logging framework

- No .env.example file for new contributors

# 3. Version Roadmap Established

A deliberate, incremental release strategy was defined. Each version hardens what exists before adding new capability:

| Version | Focus | Key Changes | Status |
| --- | --- | --- | --- |
| v0.9 | Functional prototype | Core pipeline — RBAC, basic HITL, BigQuery audit log, gap analysis | ✅ Current |
| v1.0 | Harden foundations | SQL injection fix, API error handling, HITL timeout, UUID audit, [AI-GENERATED] label, similarity warnings | 🔧 Next |
| v1.1 | Proper HITL | Supervisor PIN registry, two-person approval, auto-reject on timeout, reviewer identity in audit log | 🔜 Planned |
| v1.2 | Input hardening | Prompt injection detection, rate limiting per role, query sanitisation, blocked attempt logging | 🔜 Planned |
| v1.3 | Test suite | 7 test scripts — reproducibility, RBAC, robustness, HITL, audit log, adversarial, anomaly monitor | 🔜 Planned |
| v1.4 | Governance documents | System Card, Materiality Assessment, AUP, Incident Response Plan, Bias Assessment | 🔜 Planned |
| v1.5 | AI Verify submission | Governance Report, Project Moonshot results, full evidence package | 🔜 Planned |

# 4. HITL Design Decision

A detailed discussion was held on what a real-world HITL approval mechanism should look like versus what exists in v0.9.

## 4.1 Current State (v0.9) — The Problem

v0.9 HITL Flaw The current HITL gate is a CLI input() prompt on the same terminal as the requester. The requester and approver are effectively the same person. Full sensitive data values are displayed BEFORE the human approves. No identity verification — anyone at the keyboard can approve. No timeout — pipeline freezes indefinitely waiting for input. Audit log records the decision but not who made it.

## 4.2 Target State (v1.1) — Supervisor PIN Registry

The v1.1 HITL implementation will use a supervisor PIN registry stored in BigQuery:

- Separate supervisors table — supervisor_id, name, hashed_pin, can_approve_roles[]

- Two-person rule — requester and approver must be different people

- Scoped authority — supervisors can only approve roles within their designated scope

- Summary-only preview — reviewer sees field categories, not values, before approving

- Auto-reject on timeout — 5 minute limit, never auto-approve

- Full identity in audit log — supervisor_id, approval_timestamp, request_id (UUID)

# 5. Changes Made to Repository

## 5.1 README.md — Full Rewrite

| Change | Reason |
| --- | --- |
| Status badge updated to v0.9 Hardening In Progress | Honest versioning |
| Important Notice expanded to include code-level gaps | Previously only mentioned documentation gaps |
| Build Progress — Phase 3 changed from ✅ to 🔧 Partial | HITL is not complete |
| Full version roadmap added (v0.9 → v1.5) | Replaced thin 'coming soon' entry |
| AI Verify scores — Principles 8 and 10 corrected to Medium | Were incorrectly marked High |
| Target Version column added to AI Verify table | Shows remediation plan per principle |
| Model Selection Rationale section added | Addresses AI Verify requirement 2.2.1 |
| v1.0 roadmap entry expanded with Tier 1 quick wins | From gap analysis action plan |
| v1.3 roadmap entry names all 7 test scripts | From gap analysis Tier 3 action plan |
| criminal_record field note added to RBAC section | Documents intentional design decision |
| Changelog expanded with all versions | Replaces vague 'coming soon' |
| Contact section — target audience line removed | Per author preference |

## 5.2 AIVerify_Gap_Analysis_v0.9.docx

- Original AIVerify_Gap_Analysis.docx replaced with versioned filename AIVerify_Gap_Analysis_v0.9.docx

- Orange versioning notice cover box added at top of document

- Cover note states: v0.9 baseline snapshot, not current status, updated versions at v1.0/v1.3/v1.5

- README link updated to point to new filename

## 5.3 Evidence Folder Structure

- docs/evidence/v0.9/ folder created

- v0.9_HITL_flaw_data_visible_before_approval.png moved from docs/ root into evidence folder

- Companion README.md created documenting the flaw, severity, AI Verify principle, and remediation plan

- Evidence index table created showing planned evidence for all versions v0.9 through v1.5

## 5.4 Housekeeping

- main.py — inline comments added to build_graph() function

- .gitignore — STUDY NOTES/ folder added to exclusions

- Fixed .gitignore corruption — STUDY NOTES/ was appended without newline

# 6. LinkedIn Post — Action Required

Action Pending — Add Comment to LinkedIn Post The original LinkedIn post implied v1.0-compliant was one release away. LinkedIn does not allow editing published posts. A comment should be added under the original post with the following content: Update — 10 March 2026: Since publishing this post, the project has been updated with a more honest versioning approach. The current state is accurately v0.9 — a functional prototype with documented gaps at both code and governance levels. Not just documentation gaps — code-level issues too, including HITL verification and input hardening. The path to full AI Verify compliance is a deliberate multi-stage journey (v0.9 → v1.5). Every version earns its number. See the updated README on GitHub for the full picture.

# 7. Git Commit History — This Session

| Commit Hash | Message | What Changed |
| --- | --- | --- |
| f6ca145 | docs: rename gap analysis to v0.9, add versioning notice cover page | Replaced AIVerify_Gap_Analysis.docx with versioned v0.9 file |
| 52b920b | Merge branch main (pull + push) | README.md changes merged from GitHub |
| (evidence) | docs: add evidence folder — v0.9 HITL flaw screenshot and companion note | docs/evidence/v0.9/ structure committed |
| de42814 | chore: add inline comments to build_graph(), add STUDY NOTES to gitignore | main.py comments + .gitignore update |
| c795495 | chore: fix gitignore — separate STUDY NOTES entry onto new line | Fixed corrupted .gitignore entry |

# 8. Current Repository State

| File / Folder | Status | Notes |
| --- | --- | --- |
| README.md | ✅ Updated | Honest v0.9 positioning, full roadmap, correct scores |
| docs/AIVerify_Gap_Analysis_v0.9.docx | ✅ Updated | Versioning notice added, renamed with version suffix |
| docs/evidence/v0.9/README.md | ✅ New | HITL flaw companion note |
| docs/evidence/v0.9/v0.9_HITL_flaw_data_visible_before_approval.png | ✅ New | Visual evidence of HITL flaw |
| src/ingestion/main.py | ✅ Updated | Inline comments in build_graph() |
| src/ingestion/processor.py | ⚠️ Pending | Embedding dimension comment still says 768 — fix in v1.0 |
| .gitignore | ✅ Updated | STUDY NOTES/ excluded |
| tests/ | ⏳ Empty | Test suite planned for v1.3 |
| .env.example | ❌ Missing | To be created in v1.0 |

# 9. Next Session — v1.0 Work Items

The following items are queued for v1.0, in recommended order of implementation:

| Priority | Item | File | AI Verify Principle |
| --- | --- | --- | --- |
| 🔴 1 | Parameterised BigQuery queries (SQL injection fix) | main.py | Principle 5 — Security |
| 🔴 2 | try/except around all Gemini and BigQuery API calls | main.py + processor.py | Principle 6 — Robustness |
| 🔴 3 | UUID / request_id in every audit log entry | main.py | Principle 9 — Accountability |
| 🔴 4 | HITL timeout with auto-reject (5 minutes) | main.py | Principle 10 — Human Agency |
| 🟡 5 | [AI-GENERATED] label in pipeline output | main.py | Principle 1 — Transparency |
| 🟡 6 | Similarity score + RBAC rule printed in output node | main.py | Principle 1 — Transparency |
| 🟡 7 | Low similarity score warning if score < 0.3 | main.py | Principle 4 — Safety |
| 🟡 8 | Fix embedding dimension comment (768 → 3072) | processor.py | Code quality |
| 🟡 9 | Remove or formalise access_* fields | processor.py + main.py | Code quality |
| 🟡 10 | .env.example file | Root | Principle 3 — Reproducibility |

How to Use This Document This report is the authoritative record of work completed on 10 March 2026. At the start of the next session, share this document along with the current README.md, main.py, and processor.py to restore full project context. The next session should begin directly with v1.0 Item 1 — parameterised BigQuery queries.

Prepared as part of the Agentic ETL Architect Strategic Roadmap

IMDA 2026 Model AI Governance Framework  |  PDPA Singapore  |  WSQ ICT Skills Framework